# MASTER EXECUTION PLAN: Neuro-Symbolic Query Optimizer

## 1. PROJECT IDENTITY & CORE PHILOSOPHY

**Project:** A Lightweight, Neuro-Symbolic Query Optimizer and Index Recommender for Local Databases.

**Philosophy:** Combine Neural Networks (GNN for cost prediction) with Symbolic AI (Beam Search + SQL constraint rules) to optimize database queries. The system must be strictly local, lightweight (CPU-friendly inference <50ms), privacy-first, and visually transparent. No cloud APIs. No black-box hallucinations.

## 2. STRICT TECH STACK

### Frontend

- **Framework:** Next.js 14 (App Router), TypeScript (Strict Mode - NO `any`).

- **Styling:** Tailwind CSS ONLY. No inline styles. No CSS modules.

- **UI Library:** shadcn/ui.

- **Visualizations:** `@xyflow/react` (React Flow) for DAGs, `@monaco-editor/react` for SQL.

- **Animations/State:** `framer-motion`, `zustand`, `@tanstack/react-query`.

- **Utilities:** `cmdk` (Command Palette), `sonner` (Toasts), `lucide-react` (Icons).

### Backend

- **Framework:** FastAPI (Python 3.11+), Pydantic v2 (Strict validation).

- **Database Client:** `asyncpg` (Strict async/await, NO blocking sync calls).

- **Target DB:** PostgreSQL 15+ (Read-Only access for app).

- **Shadow DB:** PostgreSQL 15+ with `hypopg` extension (for safe index validation).

### ML Engine

- **Framework:** PyTorch, PyTorch Geometric (PyG).

- **Model:** GraphSAGE or GATv2 (2-3 layers max for lightweight CPU inference).

- **Search:** Custom Beam Search algorithm (Symbolic component).

## 3. GLOBAL CODING RULES (THE "NEVER" LIST)

1. **NEVER** use `any` in TypeScript. Define strict interfaces for all props and API responses.

2. **NEVER** use inline styles. Use Tailwind CSS utility classes exclusively.

3. **NEVER** make blocking synchronous calls in FastAPI. Use `async def` and `await`.

4. **NEVER** load the PyTorch model inside an API route handler. Load it once in FastAPI `lifespan`.

5. **NEVER** use `torch.enable_grad()` during inference. Always use `torch.no_grad()`.

6. **NEVER** commit `.env` files. Use `os.getenv()` and Docker secrets.

7. **NEVER** use regex for SQL injection prevention. Use transaction-wrapped execution with `statement_timeout`.

8. **NEVER** exceed 200 lines per component file. Extract sub-components if larger.

## 4. UI/UX DESIGN SYSTEM (STRICT ENFORCEMENT)

- **Theme:** Dark mode ONLY. Background: `#09090b`, Panels: `#0f172a` / `#18181b`, Borders: `#27272a`.

- **Typography:** UI = Inter/Geist (sans). Code/Metrics = JetBrains Mono/Fira Code (mono).

- **Button Styles (Use EXACTLY these 4, no others):**

1. **Primary:** `bg-white text-black font-medium rounded-md px-3 py-1.5 text-sm hover:bg-zinc-200` (Run & Optimize, Apply).

2. **Secondary:** `bg-zinc-900 border border-zinc-800 text-zinc-300 rounded-md px-3 py-1.5 text-sm hover:bg-zinc-800` (Copy, Format).

3. **Ghost:** `bg-transparent text-zinc-400 rounded-md p-1.5 hover:bg-zinc-800 hover:text-white` (Icons, Zoom).

4. **Destructive:** `bg-transparent text-red-400 rounded-md px-3 py-1.5 text-sm hover:bg-red-500/10` (Delete, Drop).

- **Layout:** 3-Pane Command Center (Left: 25% Input/Schema, Center: 50% React Flow DAG, Right: 25% Metrics/Copilot). No root-level scrolling; internal pane scrolling only.

## 5. ARCHITECTURAL & SECURITY BOUNDARIES

1. **Least Privilege:** The app connects to the Target DB as a restricted role (`query_optimizer`) with ONLY `SELECT` and `EXPLAIN` privileges. No `DROP`/`DELETE`/`UPDATE`.

2. **EXPLAIN Safety:** Wrap all `EXPLAIN (ANALYZE, FORMAT JSON)` executions in a strict database transaction with a 5-second `statement_timeout` and automatic rollback to prevent infinite loops or destructive queries.

3. **Hypopg Validation:** The ML engine recommends indexes, but validation occurs in the isolated Shadow DB using `hypopg_create_index` (virtual indexes, no disk I/O).

4. **Decoupling:** The ML Engine is a separate logical module. The FastAPI backend communicates with it via local function calls or a message queue, never exposing PyTorch directly to the web layer.

## 6. THE NEURO-SYMBOLIC ML PIPELINE

1. **Symbolic Pruning:** Generate candidate indexes, then apply deterministic rules to discard invalid ones (e.g., no indexes on booleans, enforce left-prefix rule, limit storage overhead).

2. **Neuro Scoring:** Convert the QEP JSON into a PyG `Data` object (Nodes: op type, rows, cost; Edges: data flow). Pass through a lightweight GNN to predict execution latency.

3. **Beam Search:** Rank the pruned candidates using the GNN's predicted cost.

4. **Validation:** Inject the top candidate into the Shadow DB via `hypopg`, run `EXPLAIN`, and measure the actual speedup delta.

## 7. PHASED EXECUTION STRATEGY

### PHASE 1: UI SKELETON & DESIGN SYSTEM

**Objective:** Build the 3-pane frontend layout with zero backend logic.

**Tasks:**

1. Initialize Next.js 14, install shadcn/ui, React Flow, Monaco, Framer Motion, cmdk, sonner.

2. Build the Global Chrome (Top Nav, Bottom Status Bar).

3. Build the 3-Pane Layout using `react-resizable-panels`:

- Left: Monaco SQL Editor + Schema Tree placeholder.

- Center: React Flow canvas placeholder + Time-Travel slider placeholder.

- Right: Hero Metrics cards + Recommendation code block + Copilot placeholder.

4. Apply exact Design System colors and Button Styles.

### PHASE 2: BACKEND API & SECURITY

**Objective:** Build the FastAPI backend with strict security and DB connectivity.

**Tasks:**

1. Scaffold FastAPI app. Setup Pydantic models for DB connection and Query Analysis.

2. Implement Security: Create the least-privilege DB role logic. Implement transaction-wrapped `EXPLAIN` with 5s timeout.

3. Build Endpoints: `POST /api/connect`, `POST /api/analyze` (returns raw QEP JSON), `POST /api/apply_index` (Shadow DB).

### PHASE 3: NEURO-SYMBOLIC ML ENGINE

**Objective:** Build the decoupled ML engine (GNN + Beam Search).

**Tasks:**

1. Create `ml_engine/` directory.

2. **Data Pipeline:** Write parser to convert PostgreSQL `EXPLAIN` JSON into `torch_geometric.data.Data` object.

3. **Neuro Component:** Build 2-layer GraphSAGE/GATv2 model to predict execution cost.

4. **Symbolic Component:** Write Beam Search algorithm that generates valid index combinations, prunes them using SQL rules, and scores them using the GNN.

5. Write unit tests for the JSON-to-Graph parser.

### PHASE 4: INTEGRATION & THE "WOW" FACTOR

**Objective:** Connect Frontend to Backend/ML and implement advanced UI interactions.

**Tasks:**

1. Connect Next.js to FastAPI. Handle loading states and `sonner` toast notifications.

2. **DAG Visualization:** Map backend QEP JSON to React Flow nodes. Style nodes with dark theme. Add GNN attention heatmap (red/orange glow for high-cost nodes).

3. **Time-Travel Slider:** Implement slider that interpolates node colors from Red (Original) to Green (Optimized) and updates metrics.

4. **AI Copilot:** Implement streaming chat interface in Right Pane using Vercel AI SDK, including tool-call UI chips.

##8.  🗺️ PHASED EXECUTION MAP

You will execute this project in strict phases. You are NOT allowed to jump ahead. You must complete one phase and receive my approval before moving to the next.

- **Phase 1: UI Skeleton.** Work ONLY inside `apps/web/`. Do not touch the backend or ML engine. Build the 3-pane layout, tokens, and dummy React Flow graph.

- **Phase 2: Backend API.** Work ONLY inside `apps/api/` and `infra/`. Build the FastAPI endpoints, SQLAlchemy models, and `hypopg` shadow DB logic.

- **Phase 3: ML Engine.** Work ONLY inside `packages/ml-engine/`. Build the PyG graph parser, GATv2 model, and beam search.

- **Phase 4: Integration.** Wire `apps/web` to `apps/api` via WebSockets, and wire `apps/api` to `packages/ml-engine` via local Python imports.

## 9. AI EXECUTION PROTOCOL (READ CAREFULLY)

1. Read this entire document. Do not generate any code yet.

2. Acknowledge receipt by replying ONLY with: "Master Execution Plan loaded. Awaiting Phase 1 command."

3. When instructed to "Start Phase [X]", execute ONLY the tasks listed under that specific phase. Do not write code for other phases.

4. Wait for explicit approval before moving to the next phase.

5. If a task requires a complex library (e.g., React Flow, Monaco), output the exact installation command and the minimal boilerplate to get it rendering before adding custom logic.